Cell Files analysis

Pablo Sebastian Rodriguez
Andrés Tenesaca Burgos

DAWBIO2-2018-2019

# Functional & non-functional requirements
## Functional requeriment

- RF1. CELL MANAGEMENT: As a researcher I want to upload my .cell files to the web app, for further consultations
- RF1.1 Saving .cell: procedures to save .cell files into our database {2}
- RF1.2 Consulting .cell: Procedure to consult saved .cell files in DB {2}
- RF1.3 Upload .cell: Procedure to upload .cell files for further analysis {3}
- RF2. QUERY MANAGEMENT: As a researcher I want to make a query using microarray’s id to GEOQuery or ArrayExpress DB
- RF2.1 Make query: Procedure to make a query into 2 external databases {8}
- RF2.2 Saving queries: Procedure to store previous queries in user data {4}
- RF2.3 Consulting saved queries: Procedure to access previously saved queries {4}
- RF2.4 Choose external database: Procedure to choose between GEO query or Array Server db {7}
- RF3. DATA MANAGEMENT: As a researcher I want to use different sets of graphics or data tables to see and interpret gene expressions saved in my .cell files or in my micro array queries
- RF3.1 Graphics: Methods to print reactive graphics and tools {6}
- RF4. USER MANAGEMENT: As a researcher I want to be able to register and log unto this web app to consult saved .cell files and saved queries
- RF4.1 Register: Register new user {3}
- RF4.2 Login: Login existing user {3}
- RF5. VIEW CUSTOMIZATION: As a researcher I want choose the graphic tool templates
- RF5.1 Change template: Select button to change shiny app template {1}

## Non-functional requeriments

- Back-end: Shiny for graphic tools and MySql to handle login and user’s info
- Front-end: Shint who implements HTML and Bootstrap
- Data management: R and other R-related packages (like BioConductor)
- Server: Ubuntu Server

# Use Case diagram and textual description
## Use case diagram

## Use case textual description

ID	1.1
Name	Saving .cell file
Description	Once the user has succesfully uploaded a cell file, it has the option to be saved into its personal user account for further access
Normal Flux
Actors	User
Pre conditions	Bing logged in and have already successfully uploaded a .cell file
Activation	Clicks on «Save» button
Description	1. User clicks on «Save» option / 2. Confirmation box will ask if wants to save file in its account / 3. Confirmation message
PostConditions	Returns to upload file view
Alternate Flux 1
Description	3. User doesn’t accept confirmation box
Post-Condition	File will not be saved in its account
Alternate Flux 2
Description	3. Error with db occurs and file is not saved
Post-Conditions	Message error informs user about problem

ID	1.2
Name	Consulting .cell
Description	A view where user can access previously uploaded files
Normal Flux
Actors	User
Pre conditions	Being logged in
Activation	Entering consult .cell file view
Description	1. User goes to this view / 2. View is displayed
PostConditions	Use graph or data table tools to analyze this .cell
Alternate Flux 1
Description	3. No .cell file was saved
Post-Condition	View will be empty

ID	1.3
Name	Upload .cell
Description	Action that will let user choose a local file and upload it to the web app for further actions
Normal Flux
Actors	User
Pre conditions	Being logged in
Activation	Clicking the upload button
Description	1. User clicks «upload» option / 2. New window will prompt user to choose a local file / 3. Select and accept
PostConditions	Uploaded file will be reproduce will default graph and data table tools for further reactive interaction
Alternate Flux 1
Description	4. File has wrong format (not a .cell file)
Post-Condition	Message error indicating file has wrong format and could not be uploaded

ID	2.1
Name	Make a query
Description	User can choose to make a query to microarray database instead of uploading a local file
Normal Flux
Actors	User
Pre conditions	Being logged in and being in possesion of a microarray’s id
Activation	Clicking «Query» view
Description	1. User selects a database / 2. In troduced microarray id and accepts / 3. If array exists in the database, it will be analyze with graph tools
PostConditions	Using interactive graph tools to study microarray
Alternate Flux 1
Description	Id doesn’t exist
Post-Condition	Error message: id not found
Alternate Flux 2
Description	No id is introduced
Post-Conditions	Client-side message error informing that id can not be null

ID	2.2
Name	Saving query
Description	Once a db query has being made, user can choose to save it in its account
Normal Flux
Actors	User
Pre conditions	Being logged in and have made a succesfull query
Activation	Clicking «Save query» option
Description	1. User clicks save option / 2. will be prompted to confirm
PostConditions	Id is saved in its account info
Alternate Flux 1
Description	User doesn’t accept query to be saved
Post-Condition	Query id not saved

ID	2.3
Name	Consulting save queries
Description	An option in user view to go and check previously saved queries
Normal Flux
Actors	User
Pre conditions	Being logged in
Activation	Once user enters «saved queries» view
Description	1. User enters saved queries view / 2. A new display with saved ids is shown
PostConditions	User can make a new query using that id
Alternate Flux 1
Description	3. User doesn’t have any saved id
Post-Condition	None special

ID	3.1
Name	Graphic tools and Data table tools
Description	A set of graph and table tools for data analysis
Normal Flux
Actors	User
Pre conditions	Being logged in and have made a microarray upload (by consulting microarray web database using id or uploading a local .cell file)
Activation	Depends on the view (db query or file upload)
Description	1. User choose how to retrieve a microarray / 2. Once retireved, graph tools are displayed / 3. Reactive tools will let user personalize its tools
PostConditions	Printing graphs, exporting them to pdf, saving query id or saving uploaded file in user account

ID	4.1
Name	Register
Description	A researcher can register as a user in this app
Normal Flux
Actors	Any client or resear who wants to use our app
Pre conditions	None
Activation	Clicking in register option
Description	1. Visitor clicks register option / 2. Classic form will ask user to fill data to make an account / 3. Everything is sanitize and checkd, then a user account is created
PostConditions	New user can make queries or upload .cell files
Alternate Flux 1
Description	Error in form inputs
Post-Condition	Message displayed informing about error
Alternate Flux 2
Description	Visitor introduces an already introduced email
Post-Conditions	Message error informing correu electrònic already informed, no new user created

ID	4.2
Name	Login
Description	A user logs into its account
Normal Flux
Actors	User
Pre conditions	Have created an account
Activation	Clicking in login option
Description	1. User tries to log in / 2. App will ask for credentials / 3. User verified
PostConditions	User can access to all user-only views and tools
Alternate Flux 1
Description	Wrong password introduced in login form
Post-Condition	Message error
Alternate Flux 2
Description	Wrong user name introduced
Post-Conditions	Message error or prompting researcher to register

ID	5.1
Name	View customization
Description	A simple tool to change graph tools’ dashboard view template
Normal Flux
Actors	User
Pre conditions	Being mlogged in and already using the graph tool
Activation	Changin option in a select form
Description	1. User changes template option / 2. View is updated with new template
PostConditions	New color scheme is updated into the dashboard

# Class diagram

# Entity relation diagram and relational model

# Description of the methodology used
## Project plannning

### Dates

### Product backlog & effort Points

### Sprints

# Project memo
## Initial Planning

## Diary log

26/05/2019 day 1 Ending Delivery #2

02/05/2019 day 2 Looking for information about GEOQuery and ArrayExpress

03/05/2019 day 3 Looking for information about implementation of MVC inf shiny Dashboard

09/05/2019 day 4
Pablo Sebastian Rodriguez: Back end development
Andrés Tenesaca Burgos: Creation of Front end app, Creation of MySQL file

13/05/2019 day 5

Pablo Sebastian Rodriguez: Plots inputs outputs creations
Andrés Tenesaca Burgos: Looking for information to create log in in shiny

15/05/2019 day 7

Pablo Sebastian Rodriguez: Looking for information to makes plots with cell data
Andrés Tenesaca Burgos: Creation of log in to DDBB

16/05/2019 day 8

Pablo Sebastian Rodriguez: Installation of shiny proxy to create a log in
Andrés Tenesaca Burgos: Installation of shiny proxy to upload app to apps.proven.cat

17/05/2019 day 9

Pablo Sebastian Rodriguez: Creation of docker image to upload app to server
Andrés Tenesaca Burgos: Upload gds file

20/05/2019 day 10

Pablo Sebastian Rodriguez: Change heatmap to interactive heatmap, creating volcano plot
Andrés Tenesaca Burgos: load gds by file and load default gds from data base, sanitizing error messages, make comments

21/05/2019 day 11

Pablo Sebastian Rodriguez: Looking for information about connection to database
Andrés Tenesaca Burgos: Make comments

22/05/2019 day 12

Pablo Sebastian Rodriguez: Interactive volcano plot
Andrés Tenesaca Burgos: Interactive smooth scatter (MA plot)

23/05/2019 day 13

Pablo Sebastian Rodriguez: Dendrogram plot, interaction between plots and user
Andrés Tenesaca Burgos: Looking for information to deploy app, generating docker image of project to deploy, final documentation, shiny dashboard templates
## Problems & solutions

- Problem: Uno de los problemas que tuvimos fue pensar en como seria la parte de la apariencia al final de la aplicación.
- Solution: Seguro que a lo largo de este més se nos ocurriria ideas de como podria ser la apariencia.

- Problem: El mayor de los problemas seguramente es pensar como tendríamos que desarollar el codigo de la aplicación ya que nuestro projecto se basa en algo que no hemos hecho en clase y como tendremos que tratar los datos crudos de los ficheros cell.
- Solution: Pasar la mayor parte buscando tutoriales en internet y preguntar a los profesores.

- Problem: Cuando ya teniamos una demo de la app decidimos continuar con el inicio de usuarios para poder continuar con el projecto pero teniamos problemas a la hora de ejecutar el script de la instalacion de paquetes de BioConductor para poder convertir la app en una imagen docker y subirla al servidor.
- Solution: Dejar de lado la parte de inicio de usuarios y concentrarnos en avanzar y ampliar la parte de los daos cel y de graficos de los datos cel.

- Problem: Creamos el codigo para buscar un GDS en Geo de tres tipos: introducido por el usuario, a través de un select que carga los id de una base de datos y a través de un archivo subido a la aplicación, pero a la hora de implementar el codigo no se podía poner para que las tres opciones funcionen a la vez.
- Solution: Dejar implementado el codigo para que funcione la de buscar el id introducido por el usuario.
## Final conclusions

No esperabamos que fuera tan dificil crear la parte de usuarios en shiny, no la parte de codigo sino conseguir que el usuario mantenga la sesion iniciada dado que shiny es un lenguaje que se orienta mas en la representacion de graficos a través de una página web.

# Correspondence with initial functionalities

CRUD
No conseguimos que el usuario que habia iniciado sesion pudiera mantener sesion, estuvimos varios dias intentando conseguir algo pero al final decidimos pasar porque no habia tanto tiempo como para seguir buscando informacion

MVC
Dado que shiny es un web framework orientado a la representacion de graficos no hay mucha necesidad de implementar MVC también es debido a que shiny tiene funciones reactivas y renderizado de vista, la funcion server aparte de realizar los calculos necesarios para realizar los graficos tambien se encarga de renderizar una nueva vista según la opcion elegida por el usuario.

# Innovation

# Installation Guide

# Bibligraphy

- MVC issue in Shiny